Project Synopsis: Campus Exchange – C2C Student Marketplace

A worked example of a complete synopsis. Replace the example content with your own where needed.

0. Cover

- Project title: Campus Exchange – Buy/Sell for Students

- Team name & ID: Team Sigma (CE-07)

- Institute / Course: ABC Institute, Mini-Project (CS-305)

- Version: v1.0

- Date: 26 Aug 2025

Revision history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| v0.1 | 15 Aug 2025 | Aisha Khan | Initial draft |
| v1.0 | 26 Aug 2025 | Team Sigma | Filled with examples |

1. Overview

- Problem statement: Students struggle to buy/sell used textbooks and electronics quickly and safely on campus. Existing marketplaces are noisy and not campus-focused.

- Goal: Build a campus-verified C2C web app that lets students list, discover, and transact used items with low friction and better trust.

- Non-goals: Payments, shipping, and nationwide logistics in v1.

- Value proposition: Fast listing in four steps, search within the campus boundary, and basic verification via college email.

2. Scope and Control

2.1 In-scope

- Email-verified signup/login, listings with images, search/filter, seller profiles, request-to-buy workflow, basic moderation, analytics dashboard.

2.2 Out-of-scope

- Online payments, delivery, advanced dispute resolution, mobile apps in v1.

2.3 Assumptions

- All users have valid college emails.

- Pilot runs on a single campus with ≤ 10k items.

2.4 Constraints

- 8-week timeline, shared lab server, beginner team skills in React/Node.

2.5 Dependencies

- SMTP service for verification, object storage for images, campus SSO (optional).

2.6 Acceptance criteria and sign-off

- GIVEN a new user WHEN they register with college email THEN an email is sent within 5 seconds and verification succeeds.

- GIVEN a seller WHEN they create a listing with 3 images THEN the item appears in search within 10 seconds.

- Sign-off: Mentor approves demo and test report; all P1 bugs closed.

Sign-off table

| Stakeholder | Role | Decision area | Signature/Approval | Date |
| --- | --- | --- | --- | --- |
| Dr. Meera Iyer | Mentor | Scope, final acceptance | Approved | 26 Aug 2025 |
| Aisha Khan | Product Lead | Release readiness | Approved | 26 Aug 2025 |

3. Stakeholders and RACI

| Activity | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- | --- |
| Requirements | Aisha | Aisha | Mentor | Team |
| Design | Rohit | Aisha | Mentor | Team |
| Implementation | Rohit, Neeraj | Aisha | — | Team |
| Testing | Priya | Aisha | Mentor | Team |
| Release | Neeraj | Aisha | Mentor | Dept |

4. Team and Roles

| Member | Role | Responsibilities | Key skills | Availability | Contact |
| --- | --- | --- | --- | --- | --- |
| Aisha Khan | Product Lead | Scope, backlog, reviews | Product, APIs | 8 hrs/wk | aisha@abc.edu |
| Rohit Verma | Tech Lead & Backend | Arch, APIs, security | Node, Express, SQL | 10 hrs/wk | rohit@abc.edu |
| Neeraj Patel | Frontend | React UI, state, a11y | React, TS | 10 hrs/wk | neeraj@abc.edu |
| Priya Sharma | QA & Docs | Test plan, E2E, docs | Playwright, writing | 8 hrs/wk | priya@abc.edu |

5. Week-wise Plan and Assignments

(Example schedule for Sep–Oct 2025; adjust to your calendar.)

| Week | Dates | Milestones | Aisha (Lead) | Rohit (Backend) | Neeraj (Frontend) | Priya (QA/Docs) | Deliverables | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1–7 Sep | Requirements freeze | Finalize scope | API contracts v0 | Wireframes | Test plan v0 | Draft SRS | Planned |
| 2 | 8–14 Sep | Architecture & DB | Arch review | Schema & migrations | UI kit | Test data | ERD, API spec v1 | Planned |
| 3 | 15–21 Sep | Backend scaffolding | Risks, unblock | Auth + Users API | Auth screens | Smoke tests | Auth module | Planned |
| 4 | 22–28 Sep | Frontend scaffolding | Sync | Listings API | Routing, forms | Accessibility checks | UI shells | Planned |
| 5 | 29 Sep–5 Oct | Feature set A | Cut scope | Create/Edit listing E2E | Listing pages | CRUD tests | Feature A demo | Planned |
| 6 | 6–12 Oct | Feature set B | KPIs | Search API | Search UI + Profile | Perf tests | Feature B demo | Planned |
| 7 | 13–19 Oct | Hardening | Risk burn-down | Bug fixes | Bug fixes | Regression suite | Test report | Planned |
| 8 | 20–26 Oct | Release & deck | Final sign-off | Release notes | Polish UI | User manual | v1.0, slides | Planned |

6. Users and UX

6.1 Personas

- New Seller Sam: Wants to sell books quickly with minimal steps; values safety.

- Bargain Buyer Bella: Wants reliable filters and recent listings; values speed.

6.2 Top user journeys

- Seller: Home → Login → Create listing → Upload images → Publish → Listing visible. KPI: ≤ 4 steps, completion ≥ 80%.

- Buyer: Home → Search → Filter by category → Open listing → Contact seller. KPI: Search p95 ≤ 1 s, CTR ≥ 15%. (In the diagrams)

6.3 User stories

- As a seller, I want to post an item in under 2 minutes so buyers can find it quickly.
GIVEN I am logged in WHEN I submit the listing form THEN I see “Listing published” and a link to view it.

6.4 Accessibility & localization

- Keyboard-only navigation on core flows; contrast AA; language: English; RTL not required.

7. Market and Competitors

7.1 Competitor table

| Competitor | Product | Target users | Key features | Pricing | Strengths | Weaknesses | Our differentiator |
| --- | --- | --- | --- | --- | --- | --- | --- |
| OLX | C2C marketplace | General public | Listings, chat | Free | Large base | Ad clutter | Campus-verified users |
| Quikr | C2C marketplace | India users | Multi-category | Free | Local reach | UX inconsistency | Student-focused UX |
| Facebook Marketplace | Social C2C | FB users | Social discovery | Free | Network effects | Trust concerns | Email-verified students |

7.2 Positioning

- Unique angle: Trust and speed within a single campus.

- Measurable delta: Median listing time ≤ 90 s vs 3–5 min on general sites.

8. Objectives and Success Metrics

- O1 Onboarding: Median signup + email verify < 60 s by 15 Oct 2025. KPI: median seconds.

- O2 Search performance: p95 search latency ≤ 1 s by 20 Oct 2025. KPI: p95 ms.

- O3 Listing completion: ≥ 80% of started listings are published by 20 Oct 2025. KPI: completion rate.

- O4 Accessibility: AA issues 0 on core flows by release. KPI: a11y violations.

9. Key Features

| Feature | Description | Priority | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| Auth & Email Verify | Register/login with college email | Must | SMTP | GIVEN email WHEN register THEN verification mail in ≤ 5 s; login after verify |
| Listings CRUD | Create, edit, delete items with images | Must | Auth, Storage | GIVEN form WHEN submit THEN listing visible and searchable |
| Search & Filters | Keyword, category, price sort | Must | Listings | GIVEN query WHEN search THEN results in ≤ 1 s p95 |
| Profiles | Public seller profile | Should | Auth | GIVEN profile URL WHEN open THEN show listings and contact |
| Moderation | Report abuse, hide listing | Could | Auth | GIVEN report WHEN submit THEN status recorded and listing hidden if approved |

Detail flows and edge cases stored in design docs.

10. Architecture

10.1 High-level

- Clients: React SPA

- Services: Auth service, Listing service, Search API

- Data stores: MySQL (main), Object storage (images)

- Integrations: SMTP, optional campus SSO

10.2 API spec snapshot

| Endpoint | Method | Auth | Purpose | Request schema | Response schema | Codes |
| --- | --- | --- | --- | --- | --- | --- |
| /api/auth/register | POST | — | Create account | email, password | 201 {id} | 201, 400 |
| /api/listings | POST | JWT | Create listing | title, price, images[] | 201 {listingId} | 201, 400, 401 |
| /api/search | GET | — | Search listings | q, category, page | 200 {items[], total} | 200 |

10.3 Config and secrets

- .env for local, Git-ignored; rotate SMTP credentials each term; restrict access to CI secrets.

11. Data Design

11.1 Data dictionary

| Entity | Field | Type | Null? | Allowed values | Source | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| User | id | UUID | No | — | System | PK |
| User | email | String | No | RFC 5322 | User | Unique |
| Listing | id | UUID | No | — | System | PK |
| Listing | title | String(120) | No | — | Seller | Indexed |
| Listing | price | Decimal(10,2) | No | ≥ 0 | Seller | — |

11.2 Schemas and migrations

- ERD in Appendix; migrations versioned; rollback tested on staging.

11.3 Privacy, retention, backup/DR

- PII: name, email. Retention: delete accounts after 12 months inactivity. Backups nightly; RTO: 4 h, RPO: 24 h.

12. Technical Workflow Diagram

- State Transition Diagram

- Sequence Diagram

- Use Case Diiagram

- Data Flow Diagram

- ER Diagram

- Technical Workflow Diagram

- Work Architecture Diagram

13. Quality: NFRs and Testing

13.1 Non-functional requirements

| Metric | SLI | Target (SLO) | Measurement |
| --- | --- | --- | --- |
| Availability | Uptime % | ≥ 99.0% | Uptime monitor |
| Latency | p95 | ≤ 1000 ms | APM |
| Error rate | 5xx % | ≤ 1% | Logs |
| Security | Open critical CVEs | 0 | Scanner |

13.2 Test plan

| Area | Type | Tools | Owner | Coverage target | Exit criteria |
| --- | --- | --- | --- | --- | --- |
| Backend | Unit | Jest | Rohit | 70% | No P1/P2 defects |
| UI | E2E | Playwright | Priya | 60% | Pass rate ≥ 95% |
| API | Integration | Postman/Newman | Team | Scenarios complete | All critical pass |

13.3 Environments

- Dev → Staging → Prod; feature flags for risky changes.

14. Security and Compliance

14.1 Threat model (STRIDE)

| Asset | Threat | STRIDE | Impact | Likelihood | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Auth tokens | Theft | Spoofing | High | Medium | HTTPS, short TTL, rotation | Rohit |
| User data | SQLi | Tampering | High | Low | Parameterized queries, WAF | Rohit |

14.2 AuthN/AuthZ

- AuthN: Email + password + verification link.

- Roles: buyer, seller, admin. Role checks at API layer.

14.3 Audit and logging

- Log signups, logins, listing CRUD, reports; 90-day retention.

14.4 Compliance

- Academic project; follow institute policy; no third-party data sharing.

15. Delivery and Operations

15.1 Release plan

- v1.0 demo on 26 Oct 2025; feature flags for Search facets; dark-launch search.

15.2 CI/CD and rollback

- CI: lint → test → build → dockerize; CD to staging on main; rollback via previous image tag.

15.3 Monitoring and alerting

| Metric | Threshold | Alert to | Runbook |
| --- | --- | --- | --- |
| p95 latency | > 1200 ms | Tech Lead | “API Latency” runbook |
| Error rate | > 2% | Tech Lead | “Error Spike” runbook |

15.4 Runbooks

- API Latency: check DB indexes → scale pods → revert change.

- Error Spike: inspect logs → roll back → create incident note.

15.5 Communication plan

- Standups Mon/Wed/Fri. Weekly status to mentor each Friday. Bi-weekly demo.

16. Risks and Mitigations

16.1 Risk heatmap

| Risk | Probability | Impact | Score | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Schedule slip | Medium | High | 12 | Scope freeze, weekly demos | Aisha | Open |
| DB performance | Medium | Medium | 9 | Indexes, EXPLAIN, caching | Rohit | Open |
| Image storage costs | Low | Medium | 6 | Size limits, compression | Neeraj | Open |

17. Research and Evaluation

- Market review: OLX, Quikr, FB Marketplace studied for onboarding, search, trust.

- Evaluation plan: track KPIs in §8 weekly; user survey after release.

- Limitations: no payments; single campus pilot; limited moderation.

18. Appendices

- Glossary: C2C, SSO, KPI, SLO, p95.

- References: Course handbook; React docs; Express docs; MySQL manual.